Day 1 – Requirement Analysis & ERD

- Analyze DietFood UI features (user, diet plan, food items, orders)

- Identify entities: User, Profile, FoodItem, Category, MealPlan, Order

- Design ERD and relationships

- Decide which data is dynamic (needs API) vs static

Day 2 – Project Setup & Authentication APIs

- Django + DRF project setup

- User Registration API

- OTP / Email Verification API

- Login API (Token-based authentication)

- Write unit tests for auth APIs

- Generate pytest coverage report

Day 3 – Core Diet APIs

- Food Category API (CRUD)

- Food Item API (CRUD)

- Meal / Diet Plan API

- API routing & serializers

- Unit testing for all above APIs

Day 4 – Order & Purchase Flow

- Order / Purchase Request API

- Link user → diet plan → order

- Order status handling (pending, confirmed)

- Validate business logic

- Unit tests + coverage update

Day 5 – Optimization & Final Review

- Error handling & validation improvements

- API response standardization

- Security checks (auth required endpoints)

- Final pytest coverage report

- Prepare APIs for future UI integration

🔹 Summary Line for Mentor

“For DietFood app, I planned backend development in phases: authentication (registration, OTP, login), core diet & food management APIs, order/purchase APIs, followed by unit testing with pytest and coverage reporting. UI integration and deployment will be done later as per mentor instruction.”

Day 1: Requirement Analysis & API Planning

1️⃣ Understand the App Flow

- Analyze DietFood UI:

  - User registration & login

  - Browse diet plans / food items

  - View food details (calories, nutrients)

  - Add to daily meal plan

- Identify who uses what (user vs admin)

2️⃣ Identify Data Types

- Static data (no API needed)

  - App description

  - About / FAQ

- Dynamic data (API required)

  - Users

  - Diet plans

  - Food items

  - Daily meal logs

  - Calories tracking

3️⃣ Database & ERD Design
Design entities:

- User

- Food

- DietPlan

- MealLog

- OTP / Authentication

Define relationships:

- User → MealLog (one-to-many)

- DietPlan → Food (many-to-many)

4️⃣ API List Drafting
Prepare endpoint list (no coding yet):

- Auth APIs (register, verify OTP, login)

- Food APIs (list, details)

- Diet plan APIs

- Meal log APIs

5️⃣ Tech Setup

- Django + Django REST Framework

- PostgreSQL / SQLite (for now)

- JWT or Token Authentication

- Pytest for testing

One-line mentor update (optional)

“Day 1 focused on requirement analysis, identifying dynamic vs static data, ERD design, and drafting DietFood API endpoints.”

ERD: